A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

User Interface Setup (Epic 1)

- Designing Web UI (USN-1) → 2

- Creating Input Form for Query (USN-2) → 1

Natural Language Processing (Epic 2)

- Sending user query to Gemini Pro (USN-3) → 3

- Receiving SQL from Gemini Pro (USN-4) → 3

- Validating SQL query (SELECT only) (USN-5) → 3

Total Story Points in Sprint 1

2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Query Execution & Results (Epic 3)

- Executing SQL query on database (USN-6) → 2

- Fetching query results (USN-7) → 2

- Displaying results in table format (USN-8) → 2

- Generating simple explanation of results (USN-9) → 3

Dashboard & Integration (Epic 4)

- Developing IntelliSQL Dashboard (USN-10) → 5

Error Handling & Security (Epic 5)

- Handling invalid queries and errors (USN-11) → 4

Total Story Points in Sprint 2

2 + 2 + 2 + 3 + 5 + 4 = 18

Total Story Points

Sprint 1 = 12

Sprint 2 = 18

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+18=30

No of Sprints= 2

Velocity =30/2

15(Story Points per Sprint)

Your team’s velocity is 15 Story Points per Sprint.